Medora

## Project name : Medora is a digital healthcare platform that connects patients and doctor

Instructor name: Asmaa Abdel majeed

Group: GIZ_IND_2G1

Team Members:

| Project team | Role |
| --- | --- |
| Ahmed Mohamed Elsayed Boraay | Project & Automation leader |
| Abdullah Sherif | Marketing strategy leader |
| Sameh elfeky | Content management leader |
| Shahd Tarek | Social media management leader |
| Aseel Wael | Presention & documention leader |
| Habiba Hany | Research leader |

Project Overview:

Medora is a digital healthcare platform that connects patients and doctors through two interfaces. It centralizes medical records such as analyses, scans, diagnoses, prescriptions, and medication schedules, while using AI and automation to organize information and automate reminders, appointments, and follow-ups.

Problem:

Patients’ medical information is usually fragmented across papers, WhatsApp messages, different hospitals, laboratories, doctors, and personal phones, making it difficult to access the complete medical history at the right time with the required accuracy.

Instead of that, Medora creates a secure, organized and continuously updated medical journey.

Main Objective:

To improve healthcare experience by centralizing patient medical information and automating routine patient care and follow-up processes between patients and doctors.

Project Scope:

Medora will provide a web platform with Patient and Doctor Interfaces to:

- Create and manage patient medical profiles.

- Upload and organize medical reports, analyses, scans, and prescriptions.

- Allow doctors to securely view authorized patient records.

- Manage diagnoses, medications, appointments, and follow-ups.

- Use AI to organize and summarize medical documents.

- Automate medication, appointment, and follow-up reminders.

- Protect patient data through secure access and permissions.

Project  Plan :

| Member | Task | Sub-task / Required Output |
| --- | --- | --- |
| Ahmed | Kickoff & requirements | Confirm problem, objective, scope, deliverables, team roles |
| Ahmed | Technical feasibility | Review AI, automation, database and integration feasibility |
| Abdullah | Target audience & Persona | Define initial audience and customer needs |
| Habiba | Market research | Define research questions, sources and competitor framework |
| Sameh | Business model | Initial business model and value creation |
| Ahmed | Value proposition | Draft positioning and value proposition |
| Shahd | Customer journey | Map awareness-to-follow-up journey |
| Aseel | SWOT/opportunity | Complete SWOT and market opportunity analysis |
| Abdullah | Marketing strategy | Finalize strategy, scope and integration requirements |
| Aseel | Positioning/content pillars | Finalize messaging and content pillars |
| Sameh | Research report | Compile research, competitor and SWOT findings |
| Shahd | Positioning & Differeniation | Positioning, value proposition, business model and revenue logic |
| Shahd | Content strategy | Brand voice, messaging and content pillars |
| Ahmed | Automation architecture | Define triggers, actions, filters, webhooks |
| Aseel | Content calendar | Draft content calendar and campaign themes |
| Habiba | Creative assets | Draft posts, ad concepts, video scripts and CTAs |
| Sameh | Landing page | Design landing page structure and CTA/form |
| Sameh | Content production (Facebook) | Produce final content samples |
| Shahd | Content production ( instagram) | Produce final content samples |
| Aseel | Content production (Linkedin) | Produce final content samples |
| Habiba | Website build | Build landing page and core interface prototype |
| Ahmed | AI document workflow | Prototype classification/extraction/summary workflow |
| Abdullah | Campaign assets | Complete ads, scripts and CTA assets |
| Sameh | Revenue/funnel review | Validate monetization and conversion logic |
| Ahmed | Appointment reminders | Build appointment/follow-up automation |
| Habiba | Final content package | Complete content/calendar/ads/scripts |
| Aseel | Performance documentation | Document research, tracking, KPIs, testing and evidence |
| Ahmed | Presentation deck | Build final presentation and story |
| Abdullah | Marketing slides | Prepare marketing/content section |